Moodi

Product Requirements Document (PRD)

Version 1.2 — MVP

Changelog: Added course selection flow, grades fallback mechanism

April 2026 | Asaf Cohen | BGU Computer Science

# 1. Product Overview

Moodi is a WhatsApp-based personal assistant for university students that connects to BGU's Moodle system. The product eliminates the need to manually check Moodle by proactively notifying students about assignments, grades, and announcements — and allowing them to navigate their data through interactive button-based menus.

MVP Interaction Approach: Rule-Based & Menu-Driven

In the MVP, Moodi uses a rule-based, menu-driven interaction model instead of an AI language model. Students navigate to the information they need by tapping interactive buttons — no free-text input required. This decision is driven by three practical reasons:

- Cost efficiency: eliminates Claude API costs during the beta phase

- Zero latency: instant responses with no AI processing time

- Zero hallucinations: 100% accurate data directly from Moodle API — critical for grades and deadlines

Example conversation flow (non-final):

Student says: 'Hi'  →  Moodi: 'Hi Asaf 👋 What would you like to check today?'

[ 📋 My Assignments ]     [ 🎓 Recent Grades ]     [ 📅 Due Today ]

Note: Claude API (natural language conversation) will be introduced in a later phase as a premium feature.

# 2. Goals & Success Metrics

## MVP Goals:

- Successfully onboard 20–50 BGU beta users

- Deliver real-time notifications for new assignments and grade updates

- Achieve zero missed assignment submissions due to lack of awareness

- Validate willingness to pay before building premium features

## Success Metrics:

| Metric | Target |
| --- | --- |
| Beta users | 20–50 BGU students |
| Notification delivery time | Under 5 minutes from Moodle update |
| Bot uptime | 99%+ during semester |
| User retention (week 2) | Over 70% |
| Paid conversion intent | At least 30% of beta users |

# 3. User Stories

## Onboarding:

- As a student, I want to open the app and log in with my BGU credentials securely, so that Moodi can access my Moodle data without me sharing my password with a third party.

## Course Selection (NEW in v1.2):

- As a student, I want to see all my Moodle courses sorted from newest to oldest, so that I can easily find my current semester courses at the top.

- As a student, I want to search courses by name, so that I can quickly find a specific course even if I have many courses from previous semesters.

- As a student, I want to select which courses Moodi tracks, so that I only receive notifications for courses that are relevant to me.

- As a student, I want to update my course selection at any time (e.g. start of new semester), so that Moodi stays relevant throughout my studies.

## Notifications:

- As a student, I want to receive an immediate WhatsApp message when a new assignment is published, including its name and due date.

- As a student, I want to receive a WhatsApp message when a grade is updated, telling me exactly what grade I got and in which course.

- As a student, I want to receive a morning summary at 10:00 AM listing all assignments due today.

- As a student, I want to receive an evening reminder at 8:00 PM if I still haven't submitted an assignment due today.

- As a student, I want to be notified immediately when a new assignment is published — even at night — so I don't miss anything.

## Menu Navigation (Rule-Based):

- As a student, I want to tap '📋 My Assignments' and get an instant list of all open assignments sorted by due date.

- As a student, I want to tap '🎓 Recent Grades' and see my latest grades across all courses immediately.

- As a student, I want to tap '📅 Due Today' and get a precise list of what I need to submit today.

- As a student, I want all responses to arrive instantly — with no waiting for AI processing.

## Error Handling:

- As a student, if Moodle is down or my session expires, I want Moodi to notify me and stop sending incorrect data until the issue is resolved.

# 4. Feature List — MVP Scope

| Feature | Description |
| --- | --- |
| BGU Login (WebView) | Secure login via BGU's official page. Token stored locally. Password never stored. |
| Course Selection (NEW) | After login, student sees all courses sorted newest-first with search. Selects which courses Moodi tracks. Can update at any time. |
| Assignment Notifications | Immediate WhatsApp message when a new assignment is published. |
| Grade Notifications | WhatsApp message when a grade is updated. Works for all grade types including mixed-scale courses. |
| Morning Summary (10:00 AM) | Daily summary of assignments due today. |
| Evening Reminder (8:00 PM) | Reminder if assignment due today is still unsubmitted. |
| Menu-Based Navigation | Student navigates via interactive WhatsApp buttons. Rule-based, instant responses. No AI processing. |
| Moodle Polling | Python backend polls Moodle API every 5 minutes. |
| Grades Fallback (NEW) | For courses with mixed grade types that cause API errors, Moodi automatically falls back to gradereport_user_get_grades_table which handles all grade types correctly. |
| Error Handling | Notifies user if Moodle is down or token expires. Stops polling until resolved. |

# 5. Out of Scope (MVP)

The following features are explicitly NOT included in the MVP:

- Visual dashboard or mobile app UI

- Support for universities other than BGU

- Grade predictions or analytics

- Custom reminder scheduling

- Payment / subscription flow

- Android or iOS native app (MVP is WhatsApp bot only)

- AI-powered natural language conversation (Phase 2)

# 6. Technical Requirements

| Component | Specification |
| --- | --- |
| Primary Grades API | gradereport_user_get_grade_items |
| Fallback Grades API (NEW) | gradereport_user_get_grades_table — used when primary fails due to mixed grade types |
| API Endpoint | https://moodle.bgu.ac.il/moodle/webservice/rest/server.php |
| Auth Method | wstoken via WebView login (BGU SSO) |
| User-Agent | MoodleMobile 5.1.1 (51100) |
| Polling Interval | Every 5 minutes |
| Max Concurrent Users | 50 (Beta) |
| Notification Channel | WhatsApp Business Cloud API |
| AI Engine | None in MVP. Claude API introduced in Phase 2 as premium feature. |
| Backend Language | Python |
| Database | SQLite (MVP) → PostgreSQL (Phase 2) |
| Server | Oracle Cloud Free Tier (existing VPS) |
| Notification Hours | 24/7 for new assignment alerts, scheduled for daily summaries |

# 7. Edge Cases & Error Handling

| Scenario | Expected Behavior |
| --- | --- |
| Moodle is down | Moodi notifies user and pauses polling. Resumes automatically when Moodle is back. |
| Token expires | Moodi sends user a re-login link. Pauses notifications until re-authenticated. |
| Assignment published at 3 AM | Immediate notification sent regardless of time. |
| Student already submitted | Evening reminder is suppressed (submission status checked via API). |
| No assignments due today | Morning message: 'No assignments due today. Enjoy your day!' |
| Course with mixed grade types (NEW) | Primary grades API fails silently. Moodi automatically retries with gradereport_user_get_grades_table which returns all grades as strings, bypassing the type conflict. |
| Student has 50+ courses | Course selection screen shows search + sort newest-first. Student selects only relevant courses. |
| Unknown message to bot | Moodi responds politely that it didn't understand and shows main menu buttons. |

# 8. Non-Functional Requirements

- Uptime: 99%+ during active semester period

- Notification latency: under 5 minutes from Moodle update to WhatsApp delivery

- Security: wstoken stored encrypted, never logged or exposed

- Scalability: architecture must support scaling to 500+ users without redesign

- Privacy: no storage of BGU passwords at any point

# 9. Milestones & Timeline

| Milestone | Deliverable |
| --- | --- |
| Step 1 ✔ Done | Moodle Layer: client, parser, poller — fetching courses, assignments, grades |
| Step 2 | WhatsApp Bot: webhook, menu, sender |
| Step 3 | WebView Login — secure BGU authentication flow |
| Step 4 | Automated polling every 5 minutes on Oracle server |
| Step 5 | Beta launch with 20–50 BGU students |
| Step 6 | Feedback collection + Freemium model launch |
| Step 7 | Phase 2: Claude API + natural language conversation as premium feature |

Moodi © 2026 | Built by Asaf Cohen | BGU Computer Science